## Slide 1: Scope and Delimitation of the System
Project Presentation

## Slide 2: Presentation Objectives
Define the system boundaries clearly.
Present what the system will and will not cover.
Set realistic expectations for stakeholders.
Identify constraints that guide implementation.

## Slide 3: System Scope
The system automates core operational workflows.
Provides role-based access for authorized users.
Supports secure data entry, storage, retrieval, and reporting.
Includes dashboard views for monitoring key records and status.
Enables basic search and filtering of system data.

## Slide 4: In-Scope Functional Modules
User authentication and account management.
Master data management (add, edit, deactivate records).
Transaction processing for day-to-day operations.
Reporting module for summary and printable reports.
Audit trail of key actions performed by users.

## Slide 5: In-Scope Non-Functional Coverage
Usability: simple and consistent interface design.
Security: authentication, authorization, and data protection.
Performance: acceptable response time under expected load.
Reliability: basic backup and recovery procedures.
Maintainability: modular structure for future enhancements.

## Slide 6: System Delimitations
The system is designed for internal organizational use only.
Coverage is limited to selected departments and approved users.
The initial release focuses on web-based access only.
Operations depend on stable internet and server availability.
Implementation timeline and budget constrain feature breadth.

## Slide 7: Out of Scope
Native mobile application development in the first release.
Advanced analytics and AI-based decision recommendations.
Integration with all third-party platforms at launch.
Legacy data cleanup beyond agreed migration requirements.
Support for unmanaged external user access.

## Slide 8: Rationale for Delimitation
Prevents scope creep and protects project timeline.
Aligns deliverables with available resources and priorities.
Improves quality by focusing on essential core functions.
Creates a clear baseline for phased future expansion.

## Slide 9: Risks and Assumptions
Assumes user requirements are validated before development.
Assumes active stakeholder participation and timely feedback.
Risk of delays if infrastructure or approvals are late.
Risk of adoption issues without sufficient user training.

## Slide 10: Conclusion and Next Steps
The defined scope addresses immediate operational needs.
Delimitations keep implementation feasible and measurable.
Next: validate scope with stakeholders and finalize requirements.
Next: implement in phases, then expand based on feedback.